Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS74950 |
| Project Name | LearnHub: Your Center for Skill Enhancement |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation:

Here’s a completed Product Backlog, Sprint Schedule, and Estimation table for our Sustainable Smart City Assistant using IBM Granite LLM, continuing from your format and including the Dashboard epic:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a student, I can register using email and password | 2 | High | 1,2,3,4 |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation after successful registration | 1 | High | 1,2,3,4 |
| Sprint-1 | Login | USN-3 | As a user, I can log in using email and password. | 1 | High | 1,2,3,4 |
| Sprint-1 | Role Management | USN-4 | As a system, I can assign roles (Admin, Teacher, Student). | 2 | High | 1,2,3,4 |
| Sprint-2 | Course Management | USN-5 | As a teacher, I can upload courses with video sections | 5 | High | 1,2,3,4 |
| Sprint-2 | Dashboard | USN-6 | As a student, I can view all available courses | 3 | High | 1,2,3,4 |
| Sprint-3 | Enrollment | USN-7 | As a student, I can enroll in a course after payment | 5 | High | 1,2,3,4 |
| Sprint-3 | Progress Tracking | USN-8 | As a student, I can track completed sections | 3 | Medium | 1,2,3,4 |
| Sprint-4 | Certificate | USN-9 | As a student, I can download certificate after completion | 3 | Medium | 1,2,3,4 |
| Sprint-4 | Security | USN-10 | As a system, I implement JWT-based authentication and role-based access | 2 | High | 1,2,3,4 |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 05 Feb 2026 | 09 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 10 Feb 2026 | 14 Feb 2026 | - |  |
| Sprint-3 | 20 | 6 Days | 14 Feb 2026 | 16 Feb 2026 | - |  |
| Sprint-4 | 20 | 6 Days | 16 Feb 2026 | 18 Feb 2026 | - |  |

x

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

Here’s a simple Burndown Chart representation for your Sustainable Smart City Assistant project using IBM Granite LLM, based on the 4-sprint plan we discussed:

| sprint | planned points | remaining points |
| --- | --- | --- |
| 0 | _ | 68 |
| 1 | 13 | 55 |
| 2 | 21 | 34 |
| 3 | 21 | 13 |
| 4 | 13 | 0 |

Burndown Chart Explanation

- X-axis: Sprint Number (0–4)

- Y-axis: Remaining Story Points (68 → 0)

- Ideal Line: Straight diagonal from (0,68) to (4,0)

- Actual Line: Shows real sprint progress

If the actual line stays below the ideal line, the team is ahead of schedule

Conclusion (Exam-Ready)

The LearnHub project follows Agile Scrum methodology with clearly defined epics, user stories, and sprint planning. The team maintains a consistent velocity of 20 story points per sprint, ensuring predictable delivery and systematic development of a secure, scalable MERN-based Learning Management System with authentication, course management, payment integration, progress tracking, and certificate generation.